[image: image1.png]= HANCOCK
W ENGINEERING

Civil Engineers ® Municipal Consultants ® Established 1911

100 Years of
Excellence






November 21, 2024



IEPA Water Main Improvements

· Harold Avenue – Harold Ave bend to Florence Ave

· Florence Avenue - Harold Ave to Forster Ave

· River Street (Residential) – Dead End to Forster Ave

· Linn Avenue- Harold Ave to Forster Ave

· Montrose Avenue – Wesley Terrace to River Road

· Wesley Terrace – Dead End to Eastwood Avenue

· Des Plaines River Road – River Street to Winona Avenue

· River Street (Industrial) – Des Plaines River Road to west to dead end

· Rose Street – River Street to dead end

· Winona Avenue – Forster Avenue to River Road

Dear Resident,

The Village of Schiller Park has contracted Hancock Engineering for project management of the IEPA Water Main Improvements.  Currently, the Village of Schiller Park is undertaking a significant replacement project for water mains that were past their useful life and causing service disruptions to the residents on these various streets that started on Wesley Ter, south of Eastwood to south of Cullom St, and continued on Montrose Ave, west of River Road, and then moved to Harold Ave, Linn Ave, River St (Residential), and Florence Ave. Work will then continue on to Winona Ave, Rose St, River St (Industrial), and Des Plaines River Rd.  Restoration is scheduled to be completed by mid-December on Harold Ave, Florence Ave, River St (Residential), Linn Ave, Montrose Ave, and Wesley Ter.   

The Village sought State funding assistance and secured over $7 million in an IEPA loan toward these much-needed water main replacements. The IEPA granted this funding in May as these projects were shovel ready, and all streets in the project have to be completed within 280 days or the funding would be lost. Unfortunately, we’ve experienced construction delays at various times, and this has caused many residents to experience inconveniences. We apologize for the inconvenience this project has caused. This is also compounded by private utility work occurring where the water mains are being replaced. It is always a priority for Village projects to notify residents as much as possible during construction, however, we’ve seen private gas or other utility companies not provide any notification with the Village or our residents for their work. This week, the gas company began emergency work at River St & Forester Ave and blocked the intersection.  The gas company typically does not provide notification for emergency work.  The gas company intends on completing their work as soon as possible.  
If there is a street blockage, please contact the Schiller Park Police Department Non-Emergency to report and citations may be issued as necessary to contractors.   

In addition, residents may complain that no work is happening, however, there has to be pressure testing on the water main, chlorination, and other preparation before water services can be transferred to the new water main and that might be a few weeks where no work can be done.  The contractor may not be working on your street but is working on the project on another street. 
Please be careful while driving in the area and watch for signs about road closures, parking restrictions, or detours. Also please do not disturb the small “locate” flags around your lawn and parkway – these flags mark the location of various underground pipes and wires so they are not accidentally struck while digging is underway. Once the water main project is complete, the new water main will benefit all the residents in the area.  
Please contact the Project Manager: John Gutsch at (708) 514-8802, Village Engineer: Alex Alejandro (708) 238-6690 with any concerns or questions.  Residents can also reach out to the Schiller Park Public Works Director: Patrick Hastings at (630) 707-3248 or the Schiller Park Mayor: Nick Caiafa at (847) 671-8502.  
Thank you,

Hancock Engineering Company

Edwin Hancock Engineering Company ♦ 9933 Roosevelt Road ♦ Westchester, IL 60154-2780 ♦ Phone:  708/865-0300 ♦ Fax:  708/865-1212

